## Slide 1: Targets for project progress
2015: graduation review
  clear documentation and PoC implementation
    specify general framework and API requirements
    gap analysis for upstream projects
    invite parallel PoC implementations and coordinate testing
2016: integration review：
  extend the work for more usecases
  work for OPNFV release plan

## Slide 2: Planning for 2015
Scope refinement
  usecase: packet processing, encryption, transcoding (?)
  management interfaces: added for documentation?
documentation planning (for discussion later)
  framework ( Mid April), usecase (April)
  gap analysis (May)
  test spec (June), test report (Dec)
demo/testing planning
  lab testing (May-Dec)
  opnfv summit (October)

## Slide 3: Collaborative Documentation Development
Follow 3GPP/ETSI's style
Consensus in the weekly meeting needed for official approval for creation/baseline update for each work item
once created each work item has its own dedicated maintainer, who is responsible for
  collecting email contribution/dicussion from the team and propose the baseline update before online meeting review
  updating baseline doc and post it through group email for further contribution/discussion afterwards
each team member is welcomed to post contribution
  in marked version based current baseline via email before meeting
Meeting slots for work item discussion are scheduled per reporteaur's request or based on the item's timeline priority and email activity.

## Slide 4: Work item discussion
If time allows

## Slide 5: Work item discussion
Creation discussion for framework and usecase
  maintainer
  scope
  relation with other work items
  timeline
  content outline

## Slide 6: Framework
Scope:
  general description of the targetted problem, the proposed overal architecture, API design considerations and potential gap at different layers/interfaces
Outline:
  problem statement
  overall architecture and general information model
    capacity req description, resource mapping and scheduling
    resource discovery/subscription, resource utilization
  related upstream components and current status
timeline: Mid April

## Slide 7: Usecase
Scope:
  for each use-case in scope, elaborate in more detail regarding the application scenario, operation procedure instantiation and how to benchmark the performance
Outline: (for each use-case)
  overview of current practices
  overall architecture mapping and design considerations
  specific data model for various interfaces/APIs
  performance metrics and benchmarking methodology
timeline: stable by the end of April for
  IPsec
  any other VNF scenarioes?